## Slide 1: Lecture – 09 Software Project Management > Risk Management
SWE 205 - Introduction to Software Engineering
Identify Risks
Explain Risk Management Process
22.1

## Slide 2: Risk Management
Risk management is concerned with identifying risks and drawing up plans to minimise their effect on a project.
A risk is a probability that some adverse circumstance will occur
  Project risks affect schedule or resources;
  Product risks affect the quality or performance of the software being developed;
  Business risks affect the organisation developing or procuring the software.
Introduction
Risk Managment Process
Page 2 of 11

## Slide 3: Risk Management - Example
An experience Programmer leaves a project.
  Project risk - possible delay in system delivery.
  Product risk - Replacement may be less experienced and more chances of errors.
  Business risk - Programmer’s experience is not available for future products.
Introduction
Risk Managment Process
Page 3 of 11

## Slide 4
Technology
Schedule
Budget
Team
Software
Hardware
System
Introduction
Risk Managment Process
Page 4 of 11

## Slide 5: The risk management process
1 - Risk identification
  Identify project, product and business risks;
2 - Risk analysis
  Assess the likelihood and consequences of these risks;
3 - Risk planning
  Draw up plans to avoid or minimise the effects of the risk;
4 - Risk monitoring
  Monitor the risks throughout the project;
Introduction
Risk Managment Process
Page 5 of 11

## Slide 6: Risk Management Process
Risk identification
Risk analysis
Risk planning
Risk monitoring
List of potential risks
Prioritized risk list
Risk avoidance and contingency plans
Risk assessment
Introduction
Risk Managment Process
Page 6 of 11

## Slide 7: Step 1: Risk identification
Introduction
Risk Managment Process
Page 7 of 11

## Slide 8: Step 2: Risk analysis
Assess probability and seriousness of each risk.
Probability may be very low, low, moderate, high or very high.
Risk effects might be catastrophic, serious, tolerable or insignificant.
Introduction
Risk Managment Process
Page 8 of 11

## Slide 9: Step 3: Risk planning
Consider each risk and develop a strategy to manage that risk.
Avoidance strategies
  The probability that the risk will arise is reduced;
Minimisation strategies
  The impact of the risk on the project or product will be reduced;
Contingency plans
  If the risk arises, contingency plans are plans to deal with that risk;
Introduction
Risk Managment Process
Page 9 of 11

## Slide 10: Step 4: Risk monitoring
Assess each identified risks regularly to decide whether or not it is becoming less or more probable.
Also assess whether the effects of the risk have changed.
Each key risk should be discussed at management progress meetings.
Introduction
Risk Managment Process
Page 10 of 11

## Slide 11: Key Points
Major project risks should be identified and assessed.
Introduction
Risk Managment Process
Page 11 of 11