## Slide 1: Chapter 1: Introduction to Project Management
Note: The slides are adopted from: Kathy Schwalbe. Information Technology Project Management, Course Technology, 9th Edition, 2018 [with modifications]

## Slide 2: Learning Objectives (1 of 2)
Articulate the growing need for better project management, especially for information technology (IT) projects
Explain what a project is, provide examples of IT projects, list various attributes of projects, and describe constraints of project management
Define project management and discuss key elements of the project management framework, including project stakeholders, the project management knowledge areas, common tools and techniques, and project success

## Slide 3: Learning Objectives (2 of 2)
Discuss the relationship between project, program, and portfolio management and the contributions each makes to enterprise success
Summarize the role of project managers by describing what they do, what skills they need, the talent triangle, and career opportunities for IT project managers
Recall key aspects of the project management profession, including important components of its history, the role of professional organizations like the Project Management Institute (PMI), the importance of certification and ethics, and the advancement of project management software

## Slide 4: Introduction (1 of 3)
Worldwide IT spending was $3.5 trillion in 2017, a 2.4 percent increase from 2016 spending
The Project Management Institute reported that the number of jobs reached almost 66 million in 2017. By 2027, employers will need 87.7 million individuals working in project management–oriented roles

## Slide 5: Introduction (2 of 3)
In 2017, the average annual salary (without bonuses) for someone in the project management profession was $112,000 in the U.S. and $130,866 in Switzerland
The top skills employers look for in new college graduates are all related to project management: team-work, problem-solving, and verbal communications
Organizations waste $97 million for every $1 billion spent on projects, according to PMI’s Pulse of the Profession® report

## Slide 6: Introduction (3 of 3)
Advantages of Using Formal Project Management:
  Better control of financial, physical, and human resources
  Improved customer relations
  Shorter development times
  Lower costs and improved productivity
  Higher quality and increased reliability
  Higher profit margins
  Better internal coordination
  Positive impact on meeting strategic goals
  Higher worker morale

## Slide 7: What Went Wrong?
IT Projects have a terrible track record, as described in the What Went Wrong?
A 1995 Standish Group study (CHAOS) found that only 16.2% of IT projects were successful in meeting scope, time, and cost goals; over 31% of IT projects were canceled before completion
A PricewaterhouseCoopers study found that over half of all projects fail and only 2.5% of corporations consistently meet their targets for scope, time, and cost goals for all types of project

## Slide 8: What Went Right?
The Standish Group’s CHAOS studies show improvements in the statistics for IT projects:
  The number of successful projects was 29% in 2015
  62% of small projects were successful, 6% of large, 9% of medium, and 21% of moderate size
  39% of all agile projects were successful compared to 11% of waterfall projects

## Slide 9: What Is a Project?
A project is “a temporary endeavor undertaken to create a unique product, service, or result” (PMBOK® Guide, Sixth Edition, 2017)
Operations is work done to sustain the business
Projects end when their objectives have been reached or the project has been terminated

## Slide 10: Project Attributes
A project
  has a unique purpose
  is temporary
  drives change and enable value creation
  is developed using progressive elaboration
  requires resources, often from various areas
  should have a primary customer or sponsor
    The project sponsor usually provides the direction and funding for the project
  involves uncertainty
Project managers work with project sponsors, team, and other people involved in a project to achieve project goals

## Slide 11: Project Constraints

## Slide 12: What is Project Management? (1 of 2)
Project management is “the application of knowledge, skills, tools and techniques to project activities to meet project requirements” (PMBOK® Guide, Sixth Edition, 2017)
Project managers strive to meet the triple constraint (project scope, time, and cost goals) and also facilitate the entire process to meet the needs and expectations of project stakeholders

## Slide 13: What is Project Management? (2 of 2)

## Slide 14: Project Stakeholders
Stakeholders are the people involved in or affected by project activities
Stakeholders include
  the project sponsor
  banks and other financial institutions
  the project manager
  the project team
  support staff
  suppliers

## Slide 15: Project Management Knowledge Areas
Knowledge areas describe the key competencies that project managers must develop
Project managers must have knowledge and skills in all 10 knowledge areas (scope, schedule, cost, quality, resource, communications, risk, procurement, stakeholder, and project integration management)
This text includes an entire chapter on each knowledge area

## Slide 16: Project Management Tools and Techniques
Project management tools and techniques assist project managers and their teams in various aspects of project management
Some specific ones include
  Project charter, scope statement, and WBS (scope)
  Gantt charts, network diagrams, critical path analysis, critical chain scheduling (time)
  Cost estimates and earned value management (cost)

## Slide 17: Project Success (1 of 2)
There are several ways to define project success:
  The project met scope, time, and cost goals
  The project satisfied the customer/sponsor
  The results of the project met its main objective, such as making or saving a certain amount of money, providing a good return on investment, or simply making the sponsors happy

## Slide 18: Project Success (2 of 2)
Factors of Success | Points
Executive sponsorship | 15
Emotional maturity | 15
User involvement | 15
Optimization | 15
Skilled resources | 10
Agile processes | 7
Modest execution | 6
Project management expertise | 5
Clear business objectives | 4
Source: The Standish Group, CHAOS Manifesto 2015 (2015)
Table 1-2 What Helps Projects Succeed?

## Slide 19: Program and Project Portfolio Management
About one-quarter of the world’s gross domestic product is spent on projects
Two important concepts that help projects meet enterprise goals:
  Use of programs
  Project portfolio management

## Slide 20: Programs
A program is “a group of related projects managed in a coordinated manner to obtain benefits and control not available from managing them individually” (PMBOK® Guide — Sixth Edition, 2017)
Examples of common programs in the IT field include infrastructure, applications development, and user support
A program manager provides leadership and direction for the project managers heading the projects within the program

## Slide 21: Project Portfolio Management (1 of 2)
As part of project portfolio management, organizations group and manage projects and programs as a portfolio of investments that contribute to the entire enterprise’s success
Portfolio managers help their organizations make wise investment decisions by helping to select and analyze projects from a strategic perspective

## Slide 22: Project Portfolio Management (2 of 2)

## Slide 23: The Role of the Project Manager
Project managers must work closely with the other stakeholders on a project, especially the sponsor and project team
They are also more effective if they are familiar with the 10 project management knowledge areas
  And the various tools and techniques related to project management

## Slide 24: Project Manager Job Description
Job descriptions vary, but most include responsibilities like planning, scheduling, coordinating, and working with people to achieve project goals
Project management is a skill needed in every major IT field, from database administrator to network specialist to technical writer

## Slide 25: Suggested Skills for Project Managers
The Project Management Body of Knowledge
Application area knowledge, standards, and regulations
Project environment knowledge
General management knowledge and skills
Soft skills or human relations skills

## Slide 26: PMI Talent Triangle® and the Importance of Leadership Skills*
The talent triangle includes:
  Technical project management skills
  Strategic and business management skills
  Leadership skills

## Slide 27: 2014 Ten Hottest IT Skills

## Slide 28: 2015 Ten Hottest IT Skills
Programming / Application Development
Project Management
Help Desk / Technical Support
Security / Compliance Governance
Web Development
Database Administration
Business Intelligence / Analytics
Mobile Applications and Device Management
Networking
Big Data

## Slide 29: 2016 Ten Hottest IT Skills
Security engineers
Mobile engineers
UI/UX developers
Full-Stack web developers
Network engineers
Business analysts
IT project managers
Cloud architects
Data Scientists
Help desk and technical support

## Slide 30: 2017 Ten Hottest IT Skills
1. | Full-stack software development
2. | Project management
3. | Cyber-security
4. | Networking
5. | User experience/user interface (UX/UI) design
6. | Quality assurance (QA)/testing
7. | Cloud engineering
8. | Big data
9. | Machine learning/artificial intelligence
10. | DevOps
Source: Sharon Florentine, “10 IT skills that employers need in 2017,” CIO from IDG (February 1, 2017).

## Slide 31: 2018 Ten Hottest IT Skills
1. Kotlin
2. Neural Networks
3. Project Management
…
https://business.udemy.com/blog/9-hot-tech-skills-for-2018/

## Slide 32: 2019 Ten Hottest IT Skills
Cloud computing
Cybersecurity
Application development and programming
Networking and wireless
Analytics and data management
Systems and enterprise architecture
Project management
AI and machine learning
Help desk and tech support
Virtualization
https://www.globalknowledge.com/sv-se/resources/articles/the%2010%20most%20important%20it%20skills%20for%202019

## Slide 33: 2020 Ten Hottest IT Skills
Cybersecurity
Cloud computing
Data analytics and data science
Networking and wireless
Software development
AI and machine learning
Project management
Programming
IT service management
Virtualization
https://www.globalknowledge.com/us-en/resources/resource-library/articles/the-10-most-important-it-skills-for-2020/

## Slide 34: 2021 Ten Hottest IT Skills
IT Support
Remote IT Jobs
Artificial Intelligence (AI)
Cybersecurity
Project Management
Software Development
Cloud Computing
Augmented Reality (AR) and Virtual Reality (VR)
Data Science
Business Intelligence (BI) Analysis
https://www.technojobs.co.uk/info/career-advice/top-10-it-skills-and-tech-skills-for-2021.phtml

## Slide 35: The Project Management Profession
The profession of project management is growing at a very rapid pace
It is helpful to understand the history of the field, the role of professional societies like the Project Management Institute, and the growth in project management software

## Slide 36: History of Project Management (1 of 3)
Some people argue that building the Egyptian pyramids was a project, as was building the Great Wall of China
Most people consider the Manhattan Project (atomic bomb) to be the first project to use “modern” project management
This three-year, $2 billion (in 1946 dollars) project had a separate project manager and a technical manager

## Slide 37: History of Project Management (2 of 3)
In the 1990s, many companies began creating PMOs to help them handle the increasing number and complexity of projects
A Project Management Office (PMO) is an organizational group responsible for coordinating the project management function throughout an organization

## Slide 38: History of Project Management (3 of 3)

## Slide 39: The Project Management Institute
The Project Management Institute (PMI) is an international professional society for project managers founded in 1969
There are communities of practices in many areas, like information systems, financial services, and health care
Project management research and certification programs continue to grow
Students can join PMI at a reduced fee and earn the Certified Associate in Project Management (CAPM) certification(see PMI for details)

## Slide 40: Project Management Certification (1 of 3)
PMI provides certification as a Project Management Professional (PMP®)
A PMP® has documented sufficient project experience, agreed to follow a code of ethics, and passed the PMP® exam
The number of people earning PMP® certification is increasing quickly

## Slide 41: Project Management Certification (2 of 3)
https://yassinetounsi.com/number-of-pmp-holders-by-country/
May 2021

## Slide 42: Project Management Certification (3 of 3)
As of 31 July 2020, there are 1,036,367 active PMP certified individuals

## Slide 43
Salaries by Popular Certifications
Source: http://images.globalknowledge.com/wwwimages/pdfs/2016_SalaryReport.pdf
2015
2016
2017
2018
2019
2020
https://images.globalknowledge.com/wwwimages/web/salary-report/current/it-skills-salary-report-2020-global-knowledge-en-ww.pdf

## Slide 44: Ethics in Project Management
Ethics, loosely defined, is a set of principles that guide our decision making based on personal values of what is “right” and “wrong”
Project managers often face ethical dilemmas
In order to earn PMP® certification, applicants must agree to PMI’s Code of Ethics and Professional Conduct
Several questions on the PMP® exam are related to professional responsibility, including ethics

## Slide 45: Project Management Software*
There are hundreds of different products to assist in performing project management
Three main categories of tools:
  Low-end tools: Handle single or smaller projects well, cost under $200 per user
  Midrange tools: Handle multiple projects and users, cost $200-$1,000 per user, Microsoft Project is still the most popular
  High-end tools: Also called enterprise project management software, often licensed on a per-user basis
Several free or open-source tools are also available

## Slide 46: Chapter Summary
A project is a temporary endeavor undertaken to create a unique product, service, or result
Project management is the application of knowledge, skills, tools, and techniques to project activities to meet project requirements
A program is a group of related projects managed in a coordinated way
Project portfolio management involves organizing and managing projects and programs as a portfolio of investments
Project managers play a key role in helping projects and organizations succeed
The project management profession continues to grow and mature