## Slide 1: Chapter 2: The Project Management and Information Technology Context
Note: The slides are adopted from: Kathy Schwalbe. Information Technology Project Management, Course Technology, 9th Edition, 2018 [with modifications]

## Slide 2: Learning Objectives
Organizational structures, and organizational culture
Explain why stakeholder management and top management commitment are critical for a project’s success
Distinguish between project and product life cycles
Discuss the unique attributes and diverse nature of IT projects
Summarize recent trends affecting IT project management, including globalization, outsourcing, virtual teams, and agile project management

## Slide 3: Organizational Structures (1 of 2)
Three basic organizational structures
  Functional: functional managers report to the CEO
  Project: program managers report to the CEO
  Matrix: middle ground between functional and project structures; personnel often report to two or more bosses; structure can be weak, balanced, or strong matrix

## Slide 4: Organizational Structures (2 of 2)

## Slide 5: Organizational Culture (1 of 2)
Organizational culture is a set of shared assumptions, values, and behaviors that characterize the functioning of an organization
Many experts believe the underlying causes of many companies’ problems are not the structure or staff, but the culture

## Slide 6: Organizational Culture (2 of 2)
Ten characteristics of organizational culture:
  Member identity*
  Group emphasis*
  People focus
  Unit integration*
  Control
  Risk tolerance*
  Reward criteria*
  Conflict tolerance*
  Means-ends orientation
  Open-systems focus*
*Project work is most successful in an organizational culture where these items are strong/high and other items are balanced.

## Slide 7: Focusing on Stakeholder Needs
Project managers must take time to identify, understand, and manage relationships with all project stakeholders
Senior executives/top management are very important stakeholders
See Chapter 13, Project Stakeholder Management, for more information

## Slide 8: The Importance of Top Management Commitment (1 of 2)
People in top management positions are key stakeholders in projects
A very important factor in helping project managers successfully lead projects is the level of commitment and support they receive from top management
Without top management commitment, many projects will fail.
Some projects have a senior manager called a champion who acts as a key proponent for a project.

## Slide 9: The Importance of Top Management Commitment (2 of 2)
How top management can help project managers
  Providing adequate resources
  Approving unique project needs in a timely manner
  Getting cooperation from other parts of the organization
  Mentoring and coaching on leadership issues

## Slide 10: The Need for Organizational Commitment to Information Technology
If the organization has a negative attitude toward IT, it will be difficult for an IT project to succeed
Having a Chief Information Officer (CIO) at a high level in the organization helps IT projects
Assigning non-IT people to IT projects also encourage more commitment

## Slide 11: The Need for Organizational Standards
Standards and guidelines help project managers be more effective
Senior management can encourage
  the use of standard forms and software for project management
  the development and use of guidelines for writing project plans or providing status information
  the creation of a project management office or center of excellence

## Slide 12: Project and Product Life Cycles
It is good practice to divide projects into several phases
  Because projects operate as part of a system and involve uncertainty
The same can be said for developing products

## Slide 13: Project Life Cycle (1 of 2)
A project life cycle is a collection of project phases that defines
  what work will be performed in each phase
  what deliverables will be produced and when
  who is involved in each phase, and
  how management will control and approve work produced in each phase
A deliverable is a product or service produced or provided as part of a project

## Slide 14: Project Life Cycle (2 of 2)
In early phases of a project life cycle
  resource needs are usually lowest
  the level of uncertainty (risk) is highest
  project stakeholders have the greatest opportunity to influence the project
In middle phases of a project life cycle
  the certainty of completing a project improves
  more resources are needed
The final phase of a project life cycle focuses on
  ensuring that project requirements were met
  the sponsor approves completion of the project

## Slide 15: Product Life Cycles (1 of 3)
Products also have life cycles
The Systems Development Life Cycle (SDLC) is a framework for describing the phases of developing information systems
Systems development projects can follow
  Predictive life cycle
  Iterative life cycle
  Incremental life cycle
  Adaptive life cycle
  Hybrid life cycle

## Slide 16: Product Life Cycles (2 of 3)
Predictive Life Cycle Models
  Waterfall model: has well-defined, linear stages of systems development and support
  Spiral model: shows that software is developed using an iterative or spiral approach rather than a linear approach
  Prototyping model: used for developing prototypes to clarify user requirements
  Rapid Application Development (RAD) model: used to produce systems quickly without sacrificing quality

## Slide 17: Product Life Cycles (3 of 3)

## Slide 18: The Importance of Project Phases and Management Reviews
A project should successfully pass through each of the project phases in order to continue on to the next
Management reviews, also called phase exits, phase gate reviews, or kill points, should occur after each phase to evaluate the project’s progress, likely success, and continued compatibility with organizational goals
It is unwise to wait until the end of project or product phases to have management inputs
  Many projects are reviewed by management on a regular basis

## Slide 19: The Context of Information Technology Projects
Project context
  Has a critical impact on which product development life cycle will be most effective for a particular software development project
Several issues unique to the IT industry have a critical impact on managing IT projects

## Slide 20: The Nature of IT Projects
IT projects can be very diverse in terms of size, complexity, products produced, application area, and resource requirements
The nature of software development projects is even more diverse than hardware-oriented projects
IT projects also support every possible industry and business function

## Slide 21: Characteristics of IT Project Team Members
IT project team members often have diverse backgrounds and skill sets
Many companies purposely hire graduates with degrees in other fields such as business, mathematics, or the liberal arts to provide different perspectives on IT projects
Some IT projects require the skills of people in just a few job functions
  But some require inputs from many or all of them

## Slide 22: Diverse Technologies
IT projects use diverse technologies that change rapidly
Differences in technical knowledge can make communication between professionals challenging
New technologies have also shortened the time frame many businesses have to develop, produce, and distribute new products and services

## Slide 23: Recent Trends Affecting Information Technology Project Management
Globalization
Outsourcing: Outsourcing is when an organization acquires goods and/or sources from an outside source. Offshoring is sometimes used to describe outsourcing from another country
Virtual teams: A virtual team is a group of individuals who work across time and space using communication technologies
Agile project management

## Slide 24: Globalization
Issues
  Communications
  Trust
  Common work practices
  Tools
Suggestions
  Employ greater project discipline
  Think globally but act locally
  Consider collaboration over standardization
  Keep project momentum going
  Use newer tools and technology

## Slide 25: Outsourcing
Organizations remain competitive by using outsourcing to their advantage, such as finding ways to reduce costs
Practice can be unpopular on some countries
Project managers should become more familiar with many global and procurement issues

## Slide 26: Virtual Teams (1 of 2)
Advantages
  Lowering costs because many virtual workers do not require office space or support beyond their home offices
  Providing more expertise and flexibility or increasing competitiveness and responsiveness by having team members from across the globe working any time of day or night
  Improving the work/life balance for team members by eliminating fixed office hours and the need to travel to work

## Slide 27: Virtual Teams (2 of 2)
Disadvantages
  Isolating team members
  Increasing the potential for communications problems
  Reducing the ability for team members to network and transfer information informally
  Increasing the dependence on technology to accomplish work
Factors that help virtual teams succeed, including team processes, trust/relationships, leadership style, and team member selection

## Slide 28: Agile (1 of 2)
Agile means being able to move quickly and easily, but some people feel that project management, as they have seen it used, does not allow people to work quickly or easily
Early software development projects often used a waterfall approach
  As technology and businesses became more complex, the approach was often difficult to use because requirements were unknown or continuously changing
Agile today means using an approach where requirements and solutions evolve through collaboration

## Slide 29: Agile (2 of 2)
Manifesto for Agile Software Development
  In February 2001, a group of 17 people that called itself the Agile Alliance developed and agreed on the Manifesto for Agile Software Development, as follows:
  “We are uncovering better ways of developing software by doing it and helping others do it. Through this work we have come to value:
    Individuals and interactions over processes and tools
    Working software over comprehensive documentation
    Customer collaboration over contract negotiation
    Responding to change over following a plan”*
*Agile Manifesto.

## Slide 30: Scrum (1 of 4)
According to the Scrum Alliance, Scrum is the leading agile development method for completing projects with a complex, innovative scope of work.
The term was coined in 1986 in a Harvard Business Review study that compared high-performing, cross-functional teams to the scrum formation used by rugby teams.

## Slide 31: Scrum (2 of 4)

## Slide 32: Scrum (3 of 4)
Kanban
  Technique that can be used in conjunction with Scrum
  Developed in Japan by Toyota Motor Corporation
  Uses visual cues to guide workflow
  Kanban cards show new work, work in progress, and work completed

## Slide 33: Scrum (4 of 4)
The PMBOK® Guide describes best practices for what should be done to manage projects.
Agile is a methodology that describes how to manage projects.
The Project Management Institute (PMI) recognized the increased interest in Agile, and introduced a new certification in 2011 called Agile Certified Practitioner (ACP).
Seasoned project managers understand that they have always had the option of customizing how they run projects, but that project management is not easy, even when using Agile.

## Slide 34: Chapter Summary
The structure and culture of an organization have strong implications for project managers
Projects should successfully pass through each phase of the project life cycle
Project managers need to consider several factors due to the unique context of information technology projects
Recent trends affecting IT project management include globalization, outsourcing, virtual teams, and agile project management